# OKUVU Test Harness — What Changed & What's Left (Simulated-Conversation Runner v1.1)

Date: 22 Sep 2026

Scope: apps/test-harness (bulk), packages/prisma (1 additive migration), docs

Source spec: docs/planning/OKUVU_Simulated_Conversation_Runner_Spec_v1_1.docx

Companion detail doc: docs/planning/OKUVU_Simulated_Conversation_Runner_Change_Log_v1_1.md

## Part 1 — What changed, in plain language

### 1.1 The big picture

Before this change, the harness could run one session with a persona and score it. The spec asked for a multi-session simulated conversation runner: one synthetic client persona "lives" across multiple sessions separated by realistic gaps (days), the client side is played by a dedicated user-simulator agent, the memory/continuity of the product is asserted (C1–C5), and everything is orchestrated through resumable API endpoints with cost rails and a bulk .xlsx export for the SME. All of that now exists.

### 1.2 Story-by-story (spec IDs preserved)

| Story | What was built | Where it lives now |
| --- | --- | --- |
| TH-S32 Persona bank | Personas are now first-class DB rows (CorpusCase type persona) with turns (seed dialogue) + persona_meta (language, risk profile, escalation tendency). Old persona-scripts.ts is demoted to seed data. Create/import/list via tRPC. Starter set of 6 personas seeded (the 5 built-ins + spec §6.1 P01). | schema.prisma, corpus.ts router, scripts/seed-persona-bank.mjs |
| TH-S33 User-simulator | A *separate LLM agent* that plays the client: reacts to A2's replies, temp 0 + deterministic seed per turn, refuses to run on A2's own model (no self-play). In sandbox it uses deterministic canned turns (no API cost). | lib/user-simulator.ts (new) |
| TH-S34 Multi-session orchestrator | One synthetic thread, N sessions, gap_before_ms injected between sessions, per-turn telemetry. Split out of the old single-session pipeline-runner. Crash-safe: reconstructs exactly where the thread left off from durable state. | lib/conversation-runner.ts (new), pipeline-runner.ts (split) |
| TH-S35 Run-batch API | POST /api/run-batch (idempotency key, dry-run mode with zero LLM calls), GET /api/run-batch/{id} (status/progress/cost), POST /api/run-batch/{id}/advance (processes next due step; resumable forever). | app/api/run-batch/* (3 new route files) |
| TH-S36 Continuity asserts C1–C5 | The runner now *verifies* memory/continuity instead of assuming it: session summaries exist, cross-session recall, no re-onboarding, gap acknowledgment, suppression of machine signals. The 20-Sep "worker down but test passed" failure class is now a hard C1 fail, never a silent pass. | lib/continuity-asserts.ts, lib/session-close-runner.ts (new) |
| TH-S37 Cost/safety rails | New ConversationRun model. Rails: cost ceiling per run (exceeding → status incomplete, not error), staging-only enforcement, canned-refusal in staging (real-model mode can't silently run canned), model pinning. | schema.prisma, conversation-runner.ts |
| TH-S38 Bulk export | One-click .xlsx with Summary / Turns / Sessions sheets, scoped to a run batch, bounded at 20k rows, fallback-count column per turn. Wired as tRPC procedures on the results surface. | lib/workbook-export.ts, routers/results-export.ts (new) |
| §2 Nav prune | Dashboard nav reduced to the 5 MVP screens. Deferred screens are *not deleted* — still reachable by URL, and NEXT_PUBLIC_HARNESS_FULL_NAV=1 restores the full nav. | ScreensNav.tsx |

### 1.3 How functionality actually changes (user-visible behavior)

| Before | After |
| --- | --- |
| Persona = hardcoded script in code | Persona = DB row; add/import without a deploy (via corpus.createPersona / bulkImportPersonas) |
| One session per run, single-shot | N sessions per run across one thread, with configurable gaps |
| Client replies were scripted | Client replies generated by a dedicated simulator agent (real model in staging, deterministic in sandbox) |
| "Pass" could hide a dead worker | Worker-down / stage-failure ⇒ run is incomplete/C1-fail, never clean |
| No cost awareness | Every run tracks cost; ceiling breach halts the run as incomplete |
| Results only viewable in-app | Export the whole batch to .xlsx (Summary/Turns/Sessions) for the SME |
| 14-item nav | 5-screen MVP nav (full nav behind a flag) |

### 1.4 Database changes — **additive only**

Migration 20260922080000_add_conversation_runner:

CorpusCase + turns (Json), + persona_meta (Json, nullable)

New table ConversationRun (batch orchestration state: progress, cost, gap mode, results ref, idempotency key)

No column dropped/renamed; nothing existing becomes wrong. Safe on any environment.

Applied already: test_harness Neon branch ✅ (migrated + 6 personas seeded). Not yet applied: Neon main — one command, see Part 3.

### 1.5 Dev-only auth bypass (from the previous session, still in this diff)

apps/test-harness/src/lib/auth.ts + .env.example: HARD_HARNESS_LOCAL_DEV_BYPASS_AUTH=true gives a synthetic sandbox-only session locally — no Google login. It refuses to boot in production and never applies to staging/beta. Remove the flag from your local .env.local when done testing; it is not committed anywhere.

## Part 2 — Verification status (checked today, 22 Sep)

| Check | Result |
| --- | --- |
| Typecheck apps/test-harness | ✅ clean |
| Typecheck apps/api | ✅ clean |
| Typecheck apps/worker | ✅ clean |
| Harness tests | ✅ 302 passed, 3 skipped (by design) — 35 new tests for the runner |
| API tests | ✅ 602 passed (one Firebase-token test flaked once under full-suite parallelism; clean on rerun — known, unrelated) |
| DB (test_harness branch) | ✅ schema up to date (41 migrations), 6 personas present (idempotent seed re-verified) |
| main Neon branch | ⚠️ runner migration not yet applied — one command pending (below) |

## Part 3 — What still has to happen (commands, permissions, info)

### 3.1 Commands YOU (or I) run

| # | Command | When | Who |
| --- | --- | --- | --- |
| 1 | cd packages/prisma → point DATABASE_URL at Neon main → pnpm exec prisma migrate deploy | Only on deploy day, before Sr hosts. Ask me — I'll run it the same way as before. | me (needs main URL in .env, as last time) |
| 2 | cd apps/test-harness && node --env-file=.env.local scripts/seed-persona-bank.mjs | After step 1 on any fresh env (idempotent) | you or me |
| 3 | Start 3 servers (worker → api → harness) and smoke-test — quick-start in the change-log doc | Before the SME demo | you |
| 4 | The real staging acceptance run (spec's first acceptance: 1 persona, 2 sessions, real model) | Before sign-off | you + me |

### 3.2 Things I need from you (information/permissions)

| # | Item | Why | Blocked-on |
| --- | --- | --- | --- |
| 1 | Neon main connection string (direct, non-pooler) | Apply migration #1 above | you |
| 2 | OPENROUTER_API_KEY (put in apps/test-harness/.env.local, don't paste in chat) | The user-simulator + real pipeline calls in staging; without it only sandbox/canned runs work | you |
| 3 | Persona library v0.2 file from Shubhangi | Seed the full set; import path is ready (corpus.bulkImportPersonas), currently 6 starter personas | Shubhangi |
| 4 | Table-7 decisions (7 items: persona set, cost ceiling, simulator model pin, wall-clock personas, human-judge cadence, scheduler token, export defaults) | Each is a config value; code is ready either way | SME/team |

### 3.3 Open items NOT code (ops/decisions)

Cloud-Tasks wall-clock wiring — the advance endpoint already supports gapMode:'wall-clock'; someone (oku, per spec) must create the Cloud Tasks job that pings /advance at real future timestamps. Not needed for story-time testing.

The staging acceptance run (needs items 3.2-1/2).

Table-7 decisions (3.2-4).

### 3.4 Explicitly out of scope (unchanged from spec)

No changes to apps/api pipeline logic, the mobile app, or the therapist portal.

Existing single-session runs and results keep working exactly as before.

## Part 4 — Try it yourself (5 minutes)

# T1
cd apps/worker && pnpm dev
# T2
cd apps/api && pnpm dev
# T3
cd apps/test-harness && pnpm dev

http://localhost:3002 → sign-in bypassed locally (or Google) → Dashboard shows 5-screen nav.

/conversations → persona picker shows the 6 seeded personas (incl. P01 — Continuity probe from the spec).

Dry-run, zero cost: POST /api/run-batch with { "personaId": "<id>", "sessions": 2, "gapMode": "story-time", "environment": "sandbox", "dryRun": true, "idempotencyKey": "try-1" } → then tick GET /api/run-batch/{id} — you get the full plan (sessions, gaps, asserts) without a single LLM call.

Remove "dryRun" (sandbox still canned, still free) → advance until complete → check C1–C5 assert results on the run.

/results → export the batch to .xlsx → open: Summary/Turns/Sessions sheets, fallback counts per turn.

## Part 5 — Commit list (this round)

New files: apps/test-harness/src/lib/{user-simulator,conversation-runner,session-close-runner,continuity-asserts,workbook-export}.ts, src/server/routers/results-export.ts, src/app/api/run-batch/** (3 routes), src/__tests__/{user-simulator,continuity-asserts,workbook-export}.test.ts, scripts/seed-persona-bank.mjs, packages/prisma/migrations/20260922080000_add_conversation_runner/, this doc + change-log doc.

Modified: packages/prisma/schema.prisma, apps/test-harness/src/lib/pipeline-runner.ts, src/server/routers/{corpus,_app}.ts, src/app/dashboard/_components/ScreensNav.tsx, src/lib/auth.ts (bypass), .env.example.

Never commit: .env, .env.local, any connection strings.