# OKUVU — GCP → AWS Migration Guide v1.0

Audience: you + engineers executing the migration.

Purpose: (1) an inventory of what is in this codebase and where, (2) an exhaustive map of every external service touchpoint, (3) a file-by-file change list for migrating GCP → AWS.

Verified against the codebase on 27 Sep 2026. Every path in this document was confirmed by search; if code moves, update this doc.

## 0. Executive summary

The stack today is GCP-heavy but not GCP-pure:

| Layer | Today | Migration effort |
| --- | --- | --- |
| Compute (API + worker) | GCP Cloud Run | High — new deploy pipeline + infra |
| Database (staging/prod) | GCP Cloud SQL (Postgres + pgvector) | High — data migration + pgvector on RDS |
| Database (local dev, CI) | Neon (SaaS, not GCP) | Decision needed — can stay as-is |
| Auth (end users) | Firebase Auth phone/OTP | High — Cognito, user migration, mobile SDK |
| Auth (therapists) | NextAuth + Google OAuth (portal) | Low — Google OAuth is not GCP-bound |
| LLM | OpenRouter (default) / Vertex AI Gemini (rollback) | Medium — add Bedrock as a third provider or replace Gemini path |
| Embeddings | Vertex AI text-embedding-004 (768-dim) | Medium-High — model change forces re-embedding |
| Async queue | Cloud Tasks → worker HTTP + OIDC | High — SQS + new worker trigger model |
| Secrets | GCP Secret Manager | Medium — AWS Secrets Manager |
| Rate-limit cache | Memorystore Redis (REDIS_URL) | Low — ElastiCache, ioredis code unchanged |
| Mobile telemetry | Firebase Crashlytics + Analytics | Medium — re-platform or keep Firebase |
| CI/CD | Cloud Build + gcloud scripts | High — CodeBuild/GHA + ECR |
| Infra-as-code | Terraform (infrastructure/gcp/evia-beta) | High — new AWS Terraform |
| Portal & test harness hosting | Vercel (not GCP) | None required (decision optional) |
| Email | Brevo (SaaS) | None |
| File storage | Cloud Storage — provisioned in Terraform but unused in code | None / opportunistic |

⚠️ Governance note: docs/architecture.md and docs/adr/001-gcp-monorepo.md record "GCP only, no AWS" as a deliberate, do-not-relitigate decision made for DPDP 2026 compliance (single-vendor DPA) and to avoid cross-cloud LLM latency. This migration reverses ADR-001a — it must be formally re-decided, and DPDP adequacy of AWS ap-south-1 (Mumbai) + Bedrock must be cleared by legal before real user data moves. Update both documents as part of the migration, not after.

## 1. Codebase inventory — what lives where

okuvu/  (pnpm monorepo, Node >= 20, pnpm 11.8.0)

├── apps/

│   ├── mobile/               Flutter app (NOT an npm workspace member)

│   ├── api/                  Fastify backend  → GCP Cloud Run ("backend" service)

│   ├── worker/               Fastify job worker → GCP Cloud Run ("evia-worker" service)

│   ├── therapist-portal/     Next.js 16 portal → Vercel (own project)

│   └── test-harness/         Next.js 16 QA tool → Vercel (own project, separate)

├── packages/

│   ├── prisma/               schema.prisma + migrations + seed (shared)

│   └── shared-types/         shared TS types

├── infrastructure/gcp/evia-beta/   Terraform (GCP project + Cloud SQL + secrets + Cloud Tasks queue)

├── scripts/                  deploy-beta.sh, deploy-worker.sh (gcloud/Cloud Build)

├── cloudbuild.yaml           API image build + prisma migrate deploy (via Cloud SQL Proxy)

├── .github/workflows/        ci.yml, regression.yml, pr-review.yml

├── .env.example              single env template for all Node apps (root .env is loaded by all)

└── docs/                     architecture.md, adr/, neon-setup.md, planning/, testing/

### 1.1 apps/api (Fastify, port 8080)

| Area | Files | Notes |  |  |
| --- | --- | --- | --- | --- |
| Entry/boot | src/server.ts, src/app.ts, src/env.ts | env.ts loads root .env; server.ts fails boot on prod-bypass + DB + worker health |  |  |
| Routes | src/routes/: account, appointments, auth, health, invites, journal, progress, sessions, settings, users, waitlist, websocket, index | all authed routes use verifyFirebaseJWT preHandler |  |  |
| Agent pipeline | src/pipeline/orchestrator.ts; src/agents/a1, a2, a9, a9-post | LLM calls all funnel through src/lib/generate-content.ts |  |  |
| LLM clients | src/lib/generate-content.ts (dispatcher), src/lib/vertex-ai.ts (Gemini), src/lib/openrouter.ts (OpenRouter), src/lib/llm-provider.ts (dead Sarvam stub) | LLM_PROVIDER env: openrouter (default) \ | gemini (rollback) |  |
| Embeddings | src/lib/embedding.ts | Vertex AI text-embedding-004, 768 dims |  |  |
| Auth | src/middleware/auth.ts (verifyFirebaseJWT + LOAD_TEST + bypass), src/lib/firebase-auth.ts (firebase-admin verifyIdToken) | token from Authorization header |  |  |
| Async enqueue | src/lib/summary-enqueue.ts (Cloud Tasks createTask), src/lib/session-close.ts (calls it), src/lib/worker-health.ts (reads WORKER_URL \ | \ | CLOUD_TASKS_WORKER_URL) | dev bypass posts HTTP directly |
| Redis / rate limiting | src/lib/redis.ts (ioredis), src/lib/rate-limit.ts, src/app.ts (@fastify/rate-limit global 300/min) | REDIS_URL optional, fails open |  |  |
| Secrets/crypto | src/crypto/emergency-contact-encryption.ts (AES-256-GCM; key from EMERGENCY_CONTACT_ENCRYPTION_KEY env or GCP Secret Manager emergency-contact-key) | the ONLY Secret Manager import in the API |  |  |
| DB | src/lib/prisma.ts (pg Pool + PrismaPg adapter) | DATABASE_URL |  |  |
| Email | src/lib/email.ts | Brevo REST (fetch), no SDK |  |  |
| Docker | Dockerfile (node:22-alpine, pnpm workspace build) |  |  |  |
| Misc | prisma.config.ts (schema path + root .env), load-tests/ (k6, hardcodes wss://evia-beta-xxxx-uc.a.run.app/ws) |  |  |  |

### 1.2 apps/worker (Fastify, port 3002/8080)

| Area | Files | Notes |
| --- | --- | --- |
| Entry | src/server.ts, src/app.ts, src/index.ts |  |
| Trigger routes | src/routes/summary.ts (POST /tasks/summary), src/routes/cleanup.ts (POST /cleanup/summary-reprocess), src/routes/beta-retention.ts, src/routes/health.ts | summary/cleanup gated by OIDC middleware |
| Trigger auth | src/middleware/oidc-auth.ts (google-auth-library verifyIdToken, audience = CLOUD_TASKS_WORKER_URL, email = WORKER_SERVICE_ACCOUNT_EMAIL) | exists only to authenticate Cloud Tasks |
| Jobs | src/lib/summary.ts (session summary + embedding via raw SQL), src/lib/memory-extraction.ts |  |
| LLM | src/lib/generate-content.ts, src/lib/vertex-ai.ts, src/lib/openrouter.ts | own copy of the dispatcher (services don't share code) |
| Embeddings | src/lib/embedding.ts; src/scripts/backfill-embeddings.ts (raw SQL ::vector) |  |
| DB | src/lib/prisma.ts |  |
| Docker | Dockerfile |  |

### 1.3 apps/therapist-portal (Next.js 16, Vercel)

| Area | Files | Notes |
| --- | --- | --- |
| Auth | src/lib/auth.ts (NextAuth v4 + Google OAuth; JWT strategy, 12h) | Google OAuth ≠ GCP compute — survives migration |
| DB | src/lib/prisma.ts, src/server/trpc.ts (tRPC + per-resource authz) | DATABASE_URL |
| Email | src/lib/email.ts (Brevo) |  |
| Boot guard | instrumentation.ts (fails deploy if LOCAL_DEV_BYPASS_AUTH in prod) |  |
| Emulator | firebase.json (auth emulator, ports 9099/4000), package.json emulator script | dev-only |
| Deps | firebase, firebase-admin in package.json — declared but no runtime import found (README describes an Admin-SDK verification flow that is not wired) | cleanup opportunity |
| Deploy | vercel.json (pnpm filters), Vercel Root Directory = apps/therapist-portal |  |

### 1.4 apps/test-harness (Next.js 16, Vercel)

| Area | Files | Notes |
| --- | --- | --- |
| Direct-imports | src/lib/agent-adapter.ts, pipeline-runner.ts import apps/api's modules (incl. vertex-ai/tasks code paths) | inherits every API LLM/queue change |
| Worker trigger | src/lib/agent-adapter.ts POSTs /tasks/summary directly | unaffected by queue swap |
| Build | next.config.ts — webpack externals include @google-cloud/tasks, @google-cloud/aiplatform, google-gax | must be updated when GCP libs are swapped |
| Deps | @google-cloud/tasks, @google-cloud/aiplatform in package.json |  |
| Hosting | vercel.json; firebase.json (frameworksBackend us-central1 — never deployed, per docs; candidate for deletion) |  |

### 1.5 apps/mobile (Flutter)

| Area | Files | Notes |
| --- | --- | --- |
| Firebase init + crash | lib/main.dart (Firebase.initializeApp, Crashlytics handlers) |  |
| Auth | lib/src/core/auth_service.dart (FirebaseAuth), lib/src/core/auth_interceptor.dart, lib/src/features/auth/otp_login_screen.dart (phone OTP + FirebaseAuthException) |  |
| Analytics | lib/src/core/analytics_service.dart (FirebaseAnalytics; thin — 1 call site) |  |
| Endpoints | lib/src/config/environment.dart — beta/prod hardcode backend-971397352159.asia-south1.run.app; lib/src/config/app_config.dart (BASE_URL/WS_URL dart-defines override) | must change |
| Android | android/app/build.gradle (google-services + crashlytics plugins, firebase-bom), android/build.gradle, android/settings.gradle, android/google-services.json(.example) |  |
| iOS | ios/Runner/GeneratedPluginRegistrant.m (auto-generated) | regenerated |
| Config | pubspec.yaml (firebase_core/auth/crashlytics/analytics), pubspec.lock |  |
| Docs | README.md flavors table ("GCP Cloud Run staging/production") |  |
| TTS | lib/src/core/tts_service.dart + flutter_tts | client-side, unaffected |

### 1.6 packages/prisma

schema.prisma — Postgres; `SessionLog.summary_embedding` is `Unsupported("vector(768)")` → any DB target must have pgvector; any embedding-model change must keep or migrate dimensions.

User.firebase_uid String? @unique — the identity join key between app DB and Firebase Auth. This column's semantics change under Cognito (see §6.4).

Migrations in packages/prisma/migrations/; seed.ts, seed-load-test.ts (mock firebase_uid values — fine).

### 1.7 Infra / CI / config

| File | What it does | GCP coupling |
| --- | --- | --- |
| cloudbuild.yaml | Builds API image (Artifact Registry us-central1-docker.pkg.dev), runs prisma migrate deploy through Cloud SQL Proxy (_CLOUD_SQL_INSTANCE: evia-500215:asia-south1:evia-db), pulls DATABASE_URL from Secret Manager | Total |
| scripts/deploy-beta.sh | gcloud builds submit + gcloud run deploy backend — Cloud SQL instance mount, Secret Manager bindings (DATABASE_URL, SARVAM_API_KEY), env vars (FIREBASE_PROJECT_ID, VERTEX_AI_*, GEMINI_*), min1/max4, load-test flag | Total |
| scripts/deploy-worker.sh | Same for evia-worker (GCR image, secrets, --no-allow-unauthenticated) | Total |
| infrastructure/gcp/evia-beta/main.tf | GCP project, APIs (Run/SQL/Firebase Auth/Storage/Vertex/Secret Manager/Tasks/Scheduler), SA evia-app + IAM roles, Cloud Tasks queue `evia-summary-queue-beta` (rate+retry config) | Total |
| infrastructure/gcp/evia-beta/cloud-sql/ | cloudsql.tf (Postgres instance evia-db, ZONAL, SSL, backups), secrets.tf (Secret Manager: DATABASE_URL, SARVAM_API_KEY, GOOGLE_APPLICATION_CREDENTIALS + IAM) | Total |
| infrastructure/gcp/evia-beta/verify.{sh,ps1} | Post-apply API/IAM verification | Total |
| .github/workflows/ci.yml | Typecheck+tests for api/worker/portal/harness; Flutter; security scan greps for GCP credential filenames; CI Postgres = Neon (CI_DATABASE_URL) | Partial |
| .github/workflows/regression.yml | A8 state-space check (no GCP) | None |
| .github/workflows/pr-review.yml | OpenCode review (no GCP) | None |
| .env.example | Every GCP env var (see §5) | Total (template) |
| pnpm-workspace.yaml | packageExtensions for @google-cloud/aiplatform (protobufjs); allowBuilds for @firebase/util | Partial |
| AGENTS.md, README.md, docs/architecture.md, docs/adr/001-gcp-monorepo.md | Document the GCP-only decision + stack | Must be rewritten |

## 2. External service touchpoints — the definitive map

### 2.1 GCP services (must change)

| # | GCP service | Used for | Code touchpoints (exact) |
| --- | --- | --- | --- |
| 1 | Cloud Run | Hosts backend (apps/api) and evia-worker (apps/worker) | Deploy scripts; mobile environment.dart URLs (backend-971397352159.asia-south1.run.app); k6 configs apps/api/load-tests/{k6-websocket-load.js,config.js}; apps/api/src/app.ts trustProxy comment; worker oidc tests' audience strings |
| 2 | Cloud SQL (Postgres) | Staging/prod DB (evia-500215:asia-south1:evia-db) | cloudbuild.yaml (proxy + migrate), scripts/deploy-*.sh (--add-cloudsql-instances), infrastructure/gcp/evia-beta/cloud-sql/*, all DATABASE_URL consumers (apps/api/src/lib/prisma.ts, apps/worker/src/lib/prisma.ts, apps/therapist-portal/src/lib/prisma.ts, packages/prisma/* scripts) |
| 3 | Firebase Authentication | User phone-OTP (mobile) | API: apps/api/src/lib/firebase-auth.ts, src/middleware/auth.ts (all routes), FIREBASE_PROJECT_ID/JWT_ISSUER/JWT_AUDIENCE env, LOCAL_DEV_BYPASS_AUTH paths. DB: User.firebase_uid written by POST /invites/redeem (apps/api/src/routes/invites.ts, src/lib/auth-otp.ts), portal admin.ts flow. Mobile: auth_service.dart, otp_login_screen.dart, main.dart. Test-harness: synthetic test-user-* firebase_uid patterns |
| 4 | Vertex AI — Gemini | LLM rollback path for A1/A2/A9-pre/A9-post + worker jobs | apps/api/src/lib/vertex-ai.ts, src/lib/generate-content.ts; apps/worker/src/lib/{vertex-ai.ts,generate-content.ts}; agent files read GEMINI_PRO_MODEL/GEMINI_FLASH_LITE_MODEL (src/agents/a9/agent.ts, src/agents/a9-post/agent.ts); tests __tests__/vertex-ai.test.ts + many mock literals gemini-2.5-flash |
| 5 | Vertex AI — embeddings | text-embedding-004 (768-d) for session-summary similarity | apps/api/src/lib/embedding.ts, apps/worker/src/lib/embedding.ts, apps/worker/src/lib/summary.ts (stores ::vector), apps/worker/src/scripts/backfill-embeddings.ts, schema vector(768) |
| 6 | Cloud Tasks | Async queue → worker POST /tasks/summary (OIDC) | Producer: apps/api/src/lib/summary-enqueue.ts (CloudTasksClient), called from src/lib/session-close.ts; env CLOUD_TASKS_{PROJECT_ID,QUEUE,LOCATION,WORKER_URL}, WORKER_SERVICE_ACCOUNT_EMAIL; boot validation in apps/api/src/app.ts. Consumer: apps/worker/src/middleware/oidc-auth.ts, src/routes/summary.ts, src/routes/cleanup.ts. Terraform: google_cloud_tasks_queue.summary_queue. Test-harness: src/server/routers/conversation.ts comments, next.config.ts externals, package.json dep |
| 7 | Secret Manager | Runtime secrets + emergency-contact key | apps/api/src/crypto/emergency-contact-encryption.ts (SecretManagerServiceClient, secret emergency-contact-key, project from VERTEX_AI_PROJECT_ID); cloudbuild.yaml availableSecrets; deploy scripts --set-secrets; Terraform cloud-sql/secrets.tf |
| 8 | Cloud Storage | Buckets evia-tts-audio-dev, evia-assets-dev | No code usage found — env template (GCP_BUCKET_*, GCP_*_URL_EXPIRY_SECONDS in .env.example) + Terraform API/role only. Legacy of the old server-side TTS design (TTS is client-side flutter_tts today). Treat as dead config; decide S3 equivalent only if you plan to use storage |
| 9 | Cloud KMS | Not used. Env vars CLOUD_KMS_* exist in .env.example but code does application-layer AES-256-GCM (per docs/architecture.md correction) | Delete from env template; don't build a KMS equivalent |
| 10 | Memorystore Redis | Rate limiting (global HTTP + per-user WS turns) | apps/api/src/lib/redis.ts (ioredis, REDIS_URL), src/lib/rate-limit.ts, src/app.ts plugin wiring, Terraform/SMS nothing — instance referenced only via REDIS_URL. Code is cloud-agnostic |
| 11 | Cloud Scheduler | Provisioned (Terraform google_project_service.cloud_scheduler) for future push cron | Nothing consumes it (push/FCM is unbuilt — okuvu-remaining-changes.md) |
| 12 | Cloud Build + Artifact Registry / GCR | CI image builds | cloudbuild.yaml, both deploy scripts |
| 13 | Cloud Monitoring/Logging | Observability | Nothing in code (stdout JSON logs picked up by Cloud Run). On AWS → CloudWatch |
| 14 | Firebase (mobile telemetry) | Crashlytics + Analytics | apps/mobile: main.dart, analytics_service.dart, gradle files, pubspec.yaml |
| 15 | Service accounts / ADC / Workload Identity | All GCP client auth | firebase-admin applicationDefault() (firebase-auth.ts), GOOGLE_APPLICATION_CREDENTIALS_JSON env-var credential injection (apps/api/src/lib/vertex-ai.ts — used by Vercel-hosted test-harness), GOOGLE_APPLICATION_CREDENTIALS secret (Terraform), Cloud Run runtime SA |

### 2.2 Non-GCP services — verify, mostly unchanged

| Service | Used for | Touchpoints | Migration impact |
| --- | --- | --- | --- |
| Neon | Local dev DB (branch/developer) + CI DB | docs/neon-setup.md, .env.example DATABASE_URL, CI CI_DATABASE_URL secret, pool-error comments referencing Neon idle suspension | None technically — Neon is vendor-agnostic Postgres over TLS. Decision: keep (cheapest) or fold dev into RDS. If kept: nothing changes |
| OpenRouter | Primary LLM (Llama-3.1-8B) | apps/api/src/lib/openrouter.ts, apps/worker/src/lib/openrouter.ts, OPENROUTER_* env | None — plain HTTPS SaaS |
| Brevo | Transactional email (invites, waitlist) | apps/api/src/lib/email.ts, apps/therapist-portal/src/lib/email.ts, BREVO_* env | None |
| Sarvam | TTS — stub only, never wired (TTS is client-side flutter_tts) | apps/api/src/lib/llm-provider.ts (dead), SARVAM_* env, deploy script secret binding | None. Good moment to delete the stub + SARVAM_API_KEY secret binding |
| SendGrid | Placeholder only, unwired | SENDGRID_* env | None |
| Google OAuth | Therapist portal login | apps/therapist-portal/src/lib/auth.ts, GOOGLE_CLIENT_ID/SECRET | Stays — client IDs live in Google Cloud Console (auth product), not tied to GCP compute. Keep the Google project for OAuth even after AWS cutover |
| Vercel | Portal + test-harness hosting | apps/*/vercel.json, next.config.ts comments, VERCEL_GIT_COMMIT_SHA in apps/test-harness/src/lib/run-identity.ts | None required. Optional: move to AWS Amplify Hosting if you want single-vendor (extra work, not needed for the GCP exit) |
| Sentry/Datadog etc. | Not present (audit confirms) | — | N/A |
| Discord/ClickUp/GitHub | CI plumbing | pr-review.yml | None |

## 3. Target AWS architecture (proposed mapping)

| GCP today | AWS target | Rationale / notes |
| --- | --- | --- |
| Cloud Run (API) | AWS App Runner (simplest) or ECS Fargate + ALB (more control, WebSockets-friendly) | API holds WebSockets — Fargate + ALB is the safer default; App Runner supports WS but fewer knobs. Container images from apps/api/Dockerfile, apps/worker/Dockerfile carry over nearly unchanged |
| Cloud Run (worker) | ECS Fargate service (private, no ALB) or AWS Batch | No longer needs public HTTP endpoints if consumed via SQS (see below) |
| Cloud SQL | RDS PostgreSQL 16 + `pgvector` (ap-south-1) | Supports the extension; enable SSL, backups, Multi-AZ for prod (mirrors ZONAL today) |
| Neon (dev/CI) | Keep Neon (recommended) or RDS dev instance | Zero code change if kept |
| Firebase Auth | Amazon Cognito user pool, phone-number sign-in via SNS SMS | Biggest single work item (mobile SDK + API verification + user migration + invite redemption semantics) |
| Vertex AI Gemini | AWS Bedrock (e.g. Claude / Llama family) as a new provider in the existing dispatcher | The generate-content.ts dispatcher pattern already abstracts providers — add bedrock alongside openrouter; keep or drop gemini path |
| Vertex AI text-embedding-004 | Bedrock Titan Embeddings / Cohere via Bedrock | ⚠️ dimension mismatch risk — see §6.3. Cheapest correct option: keep 768-dim by choosing a model with matching dims, else alter column + re-embed |
| Cloud Tasks | SQS queue + DLQ; worker consumes via SQS (poll) or a small HTTP adapter | Deletes the entire OIDC-auth middleware problem — SQS auth is IAM/transport-level |
| Cloud Scheduler | EventBridge Scheduler | Not needed yet (nothing consumes it) |
| Secret Manager | AWS Secrets Manager (or SSM Parameter Store) | Emergency-contact key + DATABASE_URL + any API keys |
| Memorystore | ElastiCache for Redis | REDIS_URL swap only |
| Cloud Storage | S3 | Only if you actually adopt object storage (currently unused) |
| Cloud KMS | KMS | Not used; optional envelope encryption later |
| Artifact Registry | ECR |  |
| Cloud Build | CodeBuild or GitHub Actions | GitHub Actions already exists in-repo for CI — extending it for build/deploy avoids a new tool |
| Cloud Monitoring/Logging | CloudWatch Logs + alarms | API/worker already log structured JSON to stdout |
| IAM service account evia-app | Task roles / instance roles (IRSA not needed; ECS task roles) | Replaces ADC — AWS SDKs pick up task credentials automatically |
| Terraform GCP | New Terraform AWS stack (infrastructure/aws/): VPC, ECS, RDS, ElastiCache, SQS, Secrets Manager, ECR, Cognito, Bedrock model access, CloudWatch | Keep same module discipline as infrastructure/gcp/evia-beta |

## 4. Workplan — every change, by file

Legend: 🔴 rewrite required · 🟡 moderate edit · 🟢 delete/simplify · ⚪ untouched

### 4.1 apps/api

| File | Change |
| --- | --- |
| package.json 🔴 | Remove @google-cloud/aiplatform, @google-cloud/tasks, @google-cloud/secret-manager, firebase-admin. Add @aws-sdk/client-bedrock-runtime, @aws-sdk/client-sqs, @aws-sdk/client-secrets-manager, aws-jwt-verify (Cognito) |
| src/lib/vertex-ai.ts 🔴 | Replace with a Bedrock client (bedrock-invoke.ts or similar) keeping the same GenerateContentParams/Result contract so the pipeline doesn't change. Move canned-mode logic into the new module unchanged |
| src/lib/generate-content.ts 🟡 | Dispatcher: LLM_PROVIDER gains bedrock (make it default or keep openrouter — decision §7); delete or keep gemini branch depending on whether you keep any GCP rollback |
| src/lib/embedding.ts 🔴 | Bedrock embeddings client. Output must match the DB vector dimension (§6.3) |
| src/lib/summary-enqueue.ts 🔴 | Cloud Tasks createTask → SQS SendMessage (payload identical {session_id, user_id}; keep the MAX_RETRIES/backoff loop or drop it — SQS handles delivery). Local-dev HTTP bypass branch can stay |
| src/app.ts 🟡 | Replace validateCloudTasksConfig() boot warning with SQS config validation (queue URL, region). trustProxy: true stays (ALB also proxies); update its comment |
| src/lib/worker-health.ts 🟡 | Env alias CLOUD_TASKS_WORKER_URL → new name (WORKER_URL stays primary). If worker is SQS-only, this health check changes meaning (TCP ping vs SQS queue depth) |
| src/lib/firebase-auth.ts 🔴 | Replace firebase-admin with Cognito verification: aws-jwt-verify (JwtRsaVerifier / CognitoJwtVerifier), issuer https://cognito-idp.<region>.amazonaws.com/<poolId> |
| src/middleware/auth.ts 🟡 | Same shape; LOCAL_DEV_BYPASS_AUTH and LOAD_TEST_MODE logic unchanged. UID semantics = Cognito sub |
| src/routes/invites.ts + src/lib/auth-otp.ts 🟡 | Logic unchanged, but the token being verified is now Cognito. Keep firebase_uid column name (§6.4) or rename in the same PR |
| src/crypto/emergency-contact-encryption.ts 🔴 | Replace SecretManagerServiceClient with @aws-sdk/client-secrets-manager (GetSecretValue, secret name emergency-contact-key). Keep env-var-first ordering (EMERGENCY_CONTACT_ENCRYPTION_KEY still wins — that's also your migration lever, §6.5) |
| src/lib/redis.ts ⚪ | Code unchanged; REDIS_URL now points at ElastiCache (rediss:// if in-transit encryption enabled — ioredis handles TLS) |
| src/lib/prisma.ts ⚪ | DATABASE_URL swap only. Remove/keep the Neon idle-suspension comment as applicable |
| src/lib/llm-provider.ts 🟢 | Dead Sarvam stub — delete (and its test) while you're here |
| src/agents/** ⚪/🟡 | No code change unless you remove the Gemini path (then drop GEMINI_*_MODEL reads in a9/agent.ts, a9-post/agent.ts) |
| src/env.ts, server.ts, routes (except invites) ⚪ | Unchanged |
| load-tests/k6-websocket-load.js, load-tests/config.js 🟡 | Update default WS_URL from *.run.app to the new endpoint |
| Dockerfile ⚪ | Carries over as-is (node:22-alpine, pnpm). Verify AWS arch (x86 vs arm64) matches your Fargate config |

### 4.2 apps/worker

| File | Change |
| --- | --- |
| package.json 🔴 | Remove @google-cloud/aiplatform, google-auth-library. Add @aws-sdk/client-bedrock-runtime (+ @aws-sdk/client-sqs if you want DLQ/redrive tooling) |
| src/middleware/oidc-auth.ts 🔴→🟢 | Delete or gut. With SQS as transport, message authenticity comes from the SQS consumer itself (IAM), not per-request OIDC. If you keep an HTTP endpoint (e.g. for the test-harness's direct POST /tasks/summary path), replace OIDC with a shared-secret header check or keep a minimal verifier |
| src/routes/summary.ts 🔴 | If going SQS-consumer: add src/consumer.ts (sqs poll loop → generateSessionSummary). Keep the HTTP route for the test-harness/local-dev path behind the shared secret |
| src/lib/vertex-ai.ts, embedding.ts, generate-content.ts 🔴 | Mirror the API changes (§4.1) — same contracts |
| src/lib/summary.ts ⚪/🟡 | Unchanged except embedding provider behind embedding.ts. Raw SQL ::vector stays |
| src/scripts/backfill-embeddings.ts ⚪ | Same; becomes the tool for §6.3 re-embedding if model changes |
| src/lib/prisma.ts ⚪ | DATABASE_URL swap only |
| Dockerfile ⚪ | Carries over |

### 4.3 apps/therapist-portal

| File | Change |
| --- | --- |
| src/lib/auth.ts ⚪ | No change — Google OAuth + NextAuth is cloud-neutral. Keep the Google Cloud Console OAuth client (you keep that project purely for auth) |
| package.json 🟢 | Remove firebase, firebase-admin (no runtime import found); remove emulator script + firebase.json if you drop the auth emulator |
| src/lib/prisma.ts ⚪ | DATABASE_URL |
| vercel.json ⚪ | Unchanged (if staying on Vercel) |
| instrumentation.ts, tRPC routers ⚪ | Unchanged |

### 4.4 apps/test-harness

| File | Change |
| --- | --- |
| package.json 🔴 | Remove @google-cloud/tasks, @google-cloud/aiplatform (present only because it direct-imports apps/api modules; align with API's new AWS deps) |
| next.config.ts 🔴 | Webpack externals list: replace @google-cloud/tasks, @google-cloud/aiplatform, google-gax with the new AWS SDKs (they also dynamically require() JSON config files — same externals treatment needed) |
| src/lib/agent-adapter.ts ⚪ | Direct POST /tasks/summary to worker keeps working if you keep an HTTP route (see §4.2) |
| src/server/routers/conversation.ts 🟡 | Comments/logic referencing Cloud Tasks env vars — update to SQS env vars |
| firebase.json 🟢 | Unused hosting config — delete |
| vercel.json ⚪ | Unchanged |

### 4.5 apps/mobile

| File | Change |
| --- | --- |
| pubspec.yaml 🔴 | Decide telemetry strategy first (§7-D5). Option A (least work): keep Firebase Auth/Crashlytics/Analytics by keeping the Firebase project — Firebase is multi-cloud; the backend moving to AWS does not force the mobile SDK off Firebase. Option B (full exit): remove all firebase_*, add amplify_auth_cognito (+ a crash/analytics replacement: Sentry + your choice) |
| lib/src/core/auth_service.dart 🔴 (Option B) | FirebaseAuth → Amplify Cognito (Amplify.Auth.signInWithWebUI or phone OTP flow); custom phone-OTP screens need Cognito custom auth flow or Hosted UI |
| lib/main.dart 🟡 (Option B) | Remove Firebase.initializeApp + Crashlytics wiring; init Amplify |
| lib/src/core/analytics_service.dart 🟡 | Swap FirebaseAnalytics backend (or keep — see Option A) |
| lib/src/config/environment.dart 🔴 | Replace backend-971397352159.asia-south1.run.app with the new AWS API endpoint (beta/prod) |
| android/app/build.gradle + android/build.gradle + android/settings.gradle 🔴 (B) | Remove google-services + crashlytics plugins and firebase-bom deps |
| android/google-services.json 🟢 (B) | Delete; Option B uses amplifyconfiguration.dart |
| ios/ | Regenerate plugin registrant after pubspec change |
| README.md 🟡 | Flavors table — replace "GCP Cloud Run" with new endpoints |

Recommendation: Option A for the beta window (mobile auth + crash telemetry keep working; backend cutover is the risky part), then Option B as a fast-follow. Mixing is safe: the mobile app talks to your API, and your API is what authenticates tokens — if API-side verification switches to Cognito, mobile auth must switch in lockstep (that's the one place A and B can't straddle; see §6.4 cutover).

### 4.6 Infrastructure / CI / config

| File | Change |  |  |  |
| --- | --- | --- | --- | --- |
| infrastructure/gcp/evia-beta/** 🟢 | Keep frozen for reference during migration; delete after cutover + teardown |  |  |  |
| infrastructure/aws/** 🔴 (new) | Terraform: VPC/subnets/SGs, ECR repos, ECS cluster + task defs (api, worker) or App Runner, ALB, RDS Postgres + pgvector (parameter group: shared_preload_libraries=pgvector not needed; just CREATE EXTENSION vector in init), ElastiCache Redis, SQS queue + DLQ, Secrets Manager secrets, Cognito user pool + app client + SNS SMS config, CloudWatch log groups/alarms, Bedrock model-access enablement |  |  |  |
| cloudbuild.yaml 🟢/🔴 | Replace with either buildspec.yml (CodeBuild) or a GHA workflow: build both images → push ECR → run `prisma migrate deploy` (in a one-off ECS task or CodeBuild job with the RDS URL from Secrets Manager — replaces the Cloud SQL Proxy dance) → deploy |  |  |  |
| scripts/deploy-beta.sh 🔴 | Rewrite with AWS CLI: ECR login/build/push, aws ecs update-service (or apprunner), secrets from Secrets Manager, env vars for the new stack |  |  |  |
| scripts/deploy-worker.sh 🔴 | Same |  |  |  |
| .github/workflows/ci.yml 🟡 | Security-scan grep list: swap `service-account\.json | keyfile\.json | firebase-admin | adminsdk for AWS equivalents (credentials file patterns, Amplify config leaks) — keep .env check; keep Neon CI_DATABASE_URL` if Neon stays |
| .env.example 🔴 | Rewrite per §5 |  |  |  |
| pnpm-workspace.yaml 🟡 | Remove packageExtensions['@google-cloud/aiplatform']; remove allowBuilds['@firebase/util'] only if mobile exits Firebase (workspace allowBuilds covers npm-side firebase packages pulled by portal — they're being removed anyway) |  |  |  |
| README.md, docs/architecture.md, docs/adr/001-gcp-monorepo.md, AGENTS.md 🔴 | Update stack table ("There is no AWS" → new reality), environments table, constraints list (asia-south1 → ap-south-1), supersede ADR-001a with a new ADR |  |  |  |

## 5. Environment variables — old → new

All Node apps load the root .env (apps/api/src/env.ts, apps/api/prisma.config.ts, worker same pattern).

| Old (GCP) | New (AWS) | Notes |
| --- | --- | --- |
| DATABASE_URL (Cloud SQL / Neon) | DATABASE_URL (RDS / Neon) | Name unchanged; value swaps. Include ?sslmode=require |
| FIREBASE_PROJECT_ID | COGNITO_USER_POOL_ID (+ AWS_REGION) |  |
| JWT_ISSUER (https://securetoken.google.com/evia-500215), JWT_AUDIENCE (okuvu-api) | Cognito issuer https://cognito-idp.<region>.amazonaws.com/<pool>; audience = app client id | Current code never reads JWT_ISSUER/AUDIENCE (firebase-admin does its own); if you validate claims manually under Cognito, use these |
| VERTEX_AI_PROJECT_ID, VERTEX_AI_LOCATION, VERTEX_AI_SA_KEY_PATH, GOOGLE_APPLICATION_CREDENTIALS_JSON | AWS_REGION (+ optional BEDROCK_MODEL_ID_*); delete SA-key paths entirely | AWS SDKs take region + task-role creds; the GOOGLE_APPLICATION_CREDENTIALS_JSON mechanism was only for Vercel — the new provider needs an equivalent only if test-harness still runs Bedrock server-side (Vercel: put a Bedrock access key in Vercel env, or keep those API keys server-side only) |
| GEMINI_PRO_MODEL, GEMINI_FLASH_LITE_MODEL | BEDROCK_MODEL_ID_PRO, BEDROCK_MODEL_ID_LITE (or drop if Gemini path is removed) | Watch the A9 tests that assert model strings |
| CLOUD_TASKS_PROJECT_ID, CLOUD_TASKS_QUEUE, CLOUD_TASKS_LOCATION | SQS_QUEUE_URL (+ AWS_REGION) |  |
| CLOUD_TASKS_WORKER_URL, WORKER_SERVICE_ACCOUNT_EMAIL | delete (SQS) — or WORKER_URL + WORKER_SHARED_SECRET if you keep the HTTP path | WORKER_URL already exists as the primary in worker-health.ts |
| REDIS_URL | REDIS_URL (ElastiCache endpoint) | unchanged name |
| Secret Manager secrets (DATABASE_URL, SARVAM_API_KEY, GOOGLE_APPLICATION_CREDENTIALS, emergency-contact-key, LOAD_TEST_KEY) | Secrets Manager equivalents | Drop SARVAM_API_KEY (stub) |
| EMERGENCY_CONTACT_ENCRYPTION_KEY | unchanged name | env-var-first ordering makes this your zero-downtime key migration lever (§6.5) |
| GCP_BUCKET_TTS, GCP_BUCKET_ASSETS, GCP_TTS_URL_EXPIRY_SECONDS, GCP_ASSETS_URL_EXPIRY_SECONDS | delete (unused) — or S3 equivalents if adopting storage |  |
| CLOUD_KMS_KEY_RING, CLOUD_KMS_KEY_NAME, CLOUD_KMS_LOCATION | delete (never implemented) |  |
| LOCAL_DEV_BYPASS_AUTH, LOAD_TEST_MODE, LOAD_TEST_KEY, USE_CANNED_LLM_RESPONSE, USE_CANNED_TTS, SESSION_*, NEXTAUTH_*, GOOGLE_CLIENT_*, BREVO_*, OPENROUTER_* | unchanged | Vendor-neutral |

Mobile (dart-defines / flavors): BASE_URL, WS_URL, FLAVOR unchanged; values change. google-services.json → amplifyconfiguration.dart (Option B).

## 6. Data migration plan

### 6.1 Database (Cloud SQL → RDS)

Provision RDS with CREATE EXTENSION vector; (verify vector(768) compatibility before cutover).

Cutover window: stop writes (or use a short maintenance window — beta-stage app), pg_dump from Cloud SQL → pg_restore into RDS. vector columns dump/restore cleanly as long as the extension exists first.

Update DATABASE_URL secrets (API, worker, portal) → redeploy.

Keep Cloud SQL read-only for N days as a fallback snapshot, then tear down with Terraform.

Neon (dev/CI): decide — keep (no work) or migrate each dev branch. Recommended: keep Neon.

### 6.2 Auth identity (Firebase Auth → Cognito) — the hard one

Every `User` row is keyed to Firebase by `firebase_uid`. Two viable paths:

A. Migrate identities: export Firebase users (Admin SDK listUsers), import to Cognito (import job or scripted AdminCreateUser with phone), map old→new. Keep firebase_uid column storing the new Cognito `sub` (column name becomes a lie — acceptable short-term; rename in a later PR with a view/alias if you care).

B. Re-enroll: users re-verify phone on next login into the new backend. Simpler, but breaks invites mid-flight and loses User linkage for anyone who doesn't re-enroll.

Invite-linkage invariant to preserve: portal createClientWithInvite creates a placeholder User (no uid) → POST /invites/redeem populates firebase_uid after phone-auth. This flow must be tested end-to-end against Cognito before beta (it's the only code path that writes the identity join).

Sequencing: the API is the only auth verifier (mobile sends Authorization: Bearer). Cutover = API deployed with Cognito verifier + mobile build(s) using Cognito SDK shipped together; keep the Firebase-verifier build deployable for instant rollback.

LOCAL_DEV_BYPASS_AUTH, LOAD_TEST_MODE, and test-harness's test-user-* synthetic users are verifier-independent — unaffected.

### 6.3 Embeddings — dimension contract

Schema pins vector(768) (SessionLog.summary_embedding); Vertex text-embedding-004 outputs 768.

If the chosen Bedrock model outputs ≠ 768 (Titan v2 = 1024/512/256; many Cohere = 1024), either (a) pick a 768-dim model, or (b) ALTER TYPE/new column + re-embed every existing summary using apps/worker/src/scripts/backfill-embeddings.ts as the base script. Decide before writing embedding.ts.

Turn.model_version/prompt_version provenance: new values (e.g. bedrock/<model>) will coexist with historical gemini-2.5-flash rows — that's by design (the columns document what produced content); update test-harness assertions that hardcode model strings.

### 6.4 Secrets

emergency-contact-key: put the same key value into AWS Secrets Manager first; because the code prefers EMERGENCY_CONTACT_ENCRYPTION_KEY env, you can also mount it as env during transition. Existing EmergencyContact.encrypted_* rows decrypt unchanged — do not rotate during migration (would orphan ciphertext).

DATABASE_URL, LOAD_TEST_KEY: recreate in Secrets Manager; update task definitions.

### 6.5 Queue in-flight work

Cloud Tasks may hold retrying tasks at cutover. Before teardown: drain (observe queue depth → 0) or accept losing pending summary jobs — they're recoverable via POST /cleanup/summary-reprocess (worker route) which reprocesses stale PENDING/FAILED SessionSummary rows. Run it once post-cutover.

## 7. Decisions to lock before implementation

| # | Decision | Options | Recommendation |
| --- | --- | --- | --- |
| D1 | Compute: App Runner vs ECS Fargate | App Runner (less ops, WebSocket limits) vs Fargate+ALB (standard) | Fargate + ALB — WebSocket-first product, mature autoscaling |
| D2 | LLM: add Bedrock vs OpenRouter-only | Bedrock as new default; openrouter stays; delete gemini | Add bedrock to dispatcher, keep openrouter fallback, drop gemini (full GCP exit) |
| D3 | Embeddings model | 768-dim model vs re-embed | Match 768 if a good model exists; else schedule re-embed |
| D4 | Neon | keep vs RDS dev | Keep — zero work, it was never GCP |
| D5 | Mobile Firebase | keep Firebase project (A) vs full exit (B) | A for cutover, B as fast-follow |
| D6 | Vercel (portal/harness) | keep vs Amplify Hosting | Keep — not a GCP dependency |
| D7 | Queue consumption model | SQS-poll worker vs HTTP worker + signed requests | SQS-poll; keep a shared-secret HTTP route only for test-harness/local-dev |
| D8 | Legal/DPDP | AWS ap-south-1 DPA + Bedrock data handling | Blocking gate — must be cleared before production data moves (mirrors the existing OpenRouter DPA review flag in docs/architecture.md) |

## 8. Suggested execution order

Prep (no code changes): D1–D8 decided; AWS account + ap-south-1 landing zone; Terraform infrastructure/aws/ started (VPC → RDS+ElastiCache → ECR → ECS → SQS → Secrets → Cognito).

Code PR #1 — LLM layer: dispatcher + Bedrock client in api/worker (+ test-harness externals/deps), behind LLM_PROVIDER (default still openrouter). Pipeline tests green; no behavior change.

Code PR #2 — queue: summary-enqueue.ts → SQS; worker consumer + shared-secret HTTP fallback; delete OIDC middleware. Deploy in staging; verify summary/memory jobs end-to-end.

Code PR #3 — auth: Cognito verifier in API (flag-gated: AUTH_PROVIDER=cognito|firebase), invite-redemption tests against Cognito. Portal unchanged.

Code PR #4 — mobile: environment.dart endpoints; auth SDK swap (D5); new beta build.

Data cutover: RDS migration (§6.1) + secrets + Cognito identity import (§6.2) + deploy API/worker/portal; mobile beta pointed at new endpoint.

Verify: /health, WS chat turn (A1→A2→A9-post), session close → SQS → summary + embedding (check vector length), invite redeem E2E, rate limits via ElastiCache, emergency-contact decrypt of a pre-migration row, k6 load test with new WS_URL.

Cleanup: rewrite README/architecture/ADR-001a/env.example; delete Sarvam stub, dead GCP env vars, firebase.json files; teardown GCP (Cloud SQL last, after N-day soak).

## 9. Gotchas checklist (things that have bitten similar migrations)

[ ] trustProxy: true must stay (ALB/Envoy in front of Fargate) or per-IP rate limiting collapses to one bucket — the failure mode is documented in apps/api/src/app.ts.

[ ] pool.on('error') handlers exist because of Neon idle-kill; RDS doesn't idle-kill the same way but keep the handlers (they also catch failover resets).

[ ] Cloud SQL Proxy migration step disappears with cloudbuild.yaml — make sure the replacement (CodeBuild/ECS one-off task) runs prisma migrate deploy before the new service goes live on every deploy.

[ ] Worker's boot contract inverts: API's assertWorkerReachable (server.ts) pings WORKER_URL — with SQS-poll there may be no HTTP to ping; change the check (queue existence / recent-consumer heartbeat) or the API will refuse to boot (this is an intentional fail-fast you'll otherwise trip in staging).

[ ] apps/test-harness webpack extensionAlias + externals pattern exists specifically because these cloud SDKs dynamically require JSON — replicate for AWS SDKs or every harness page 500s on Vercel.

[ ] GOOGLE_APPLICATION_CREDENTIALS_JSON was the Vercel workaround for Vertex; Bedrock-from-Vercel needs its own credential story or the harness must not import the Bedrock module.

[ ] Mobile environment.dart beta and prod both currently point at the same Cloud Run URL — don't reproduce that mistake; give AWS beta and prod distinct endpoints.

[ ] CI's credential grep (ci.yml) and LOCAL_DEV_BYPASS_AUTH boot guards are cloud-neutral — keep them; just update the filename patterns.

[ ] Therapist_Portal_Test_Register.docx / docs/MOBILE_Feature_Test_Results.* track current test status — re-run the relevant suites (api 470, worker 39, portal 33+ were the last known counts) after each PR; model-string literals in tests (gemini-2.5-flash) will need updating with the Bedrock PRs.

Prepared by Buffy (Freebuff) from a full-repo search on 27 Sep 2026. Paths verified against the `develop` branch; re-verify line-level references before editing.