# OKUVU — Plumbing Fixes v1.0 · Deploy & Handoff Notes

To: Sr / hosting owner

From: intern (implementation complete & verified locally, 21 Sep 2026)

Purpose: everything that still needs doing to host the plumbing-fixes changes. No code changes are left — this is migration + secrets + deploy + verification only.

Full change detail: docs/planning/OKUVU_Plumbing_Fixes_Change_Log_v1_0.md

Post-deploy testing walkthrough: docs/testing/Persona_Automation_Testing_Guide.md

## TL;DR — do these 5 things in order

1. prisma migrate deploy against main (before deploying new code)

2. Set `WORKER_URL` in api AND test-harness secrets — mandatory, don't skip

3. Set remaining secrets (OPENROUTER_API_KEY, NEXTAUTH_SECRET, GOOGLE_CLIENT_SECRET)

4. Deploy harness (Firebase Hosting) + api + worker

5. Run the post-deploy verification (§5)

## 1. Database migration (FIRST — before any new code is deployed)

The new code reads new columns (build_sha, corpus_version, run_mode on TestRun; fallback_source on Turn) and a new enum value (incomplete on TestRunStatus). On an unmigrated DB it errors immediately — so migrate before deploy.

cd packages/prisma

DATABASE_URL="<main-branch-connection-string>" pnpm exec prisma migrate deploy

This applies 3 migrations (all purely additive — no backfill, nothing existing breaks):

| Migration | What it does |
| --- | --- |
| 20260920110000_add_test_run_status_incomplete | Adds enum value 'incomplete' to TestRunStatus |
| 20260920120000_add_test_run_identity_header | Adds nullable build_sha, corpus_version, run_mode to TestRun |
| 20260920130000_add_turn_fallback_source | Adds nullable fallback_source to Turn |

⚠️ If migrations were already applied to a Neon branch during testing, that does not carry over to main — Neon branches are snapshots. Main needs its own migrate deploy.

>

If migrate deploy reports drift, check docs/prisma-migration-drift.md before doing anything else — do not db push.

## 2. Secrets / env vars

### 2.1 WORKER_URL — NEW MANDATORY REQUIREMENT (A1 fix)

Previously optional; the old silent-failure behavior (processed:false with no signal) is exactly what the doc fixed.

| App | Where | Behavior without it |
| --- | --- | --- |
| apps/api | env/secret manager | Fails loudly at startup (health assertion) — intentional |
| apps/test-harness | env/secret manager | Every run gets marked `incomplete` instead of pass — intentional (B1) |
| apps/worker | — | Now serves GET /health (returns {ok, db}) — this is what the other two probe |

Value: the worker's base URL (same one already used for POST /tasks/summary), e.g. https://worker.evia.internal. No trailing slash needed.

### 2.2 Remaining harness secrets (unchanged from normal setup)

OPENROUTER_API_KEY — without it every LLM call degrades to documented fallbacks (runs come out halted/canned)

NEXTAUTH_SECRET, GOOGLE_CLIENT_SECRET — sign-in

Per-environment API URLs (TEST_HARNESS_API_SANDBOX / _STAGING / _BETA) — already configured

Never commit real values; they belong in GCP Secret Manager / Firebase config

## 3. Deploy

### 3.1 apps/test-harness → Firebase Hosting

Project evia-test-harness at test-harness.evia.ai, web-frameworks integration (already configured in its firebase.json):

firebase experiments:enable webframeworks   # one-time, if not already enabled

cd apps/test-harness

firebase deploy --only hosting

Expect friction — this pipeline is configured but has never been deploy-verified (no Next.js app in this repo has a proven hosting run yet). Likely pain points: the webframeworks experiment flag and the custom-domain DNS CNAME for test-harness.evia.ai. Budget ~0.5–1 day.

### 3.2 apps/api + apps/worker

Existing hosting process (per infrastructure/gcp/evia-beta). The worker needs a redeploy too — it now serves GET /health.

## 4. Rollback safety

The 3 migrations are additive; the old code keeps working after they run — so the only real ordering constraint is migrate main before deploying the new code.

If a deploy goes sideways after migrating, rolling the app back to the previous build is safe (old code ignores the new columns).

## 5. Post-deploy verification (~15 min)

1. Worker health: curl https://<worker-host>/health → {"ok":true,"db":"ok"}

2. API starts clean: check api logs for the worker-health assertion passing (it fails loudly at boot if not)

3. Scenario Battery: open /simulator → sign in → run the Scenario battery in sandbox. All 5 personas (anxious, crisis-escalating, fidelity, adversarial, continuity) should complete.

4. Run identity header: open any new run on /results → build_sha / corpus_version / run_mode are populated (older rows are NULL by design)

5. Real-model check (once): run the battery in staging with OPENROUTER_API_KEY set. Key things to look at:

continuity persona → the reply after a short "okay" continues the earlier topic (no re-onboarding — this was bug A2)

adversarial persona → any blocked reply has fallbackUsed: true (previously blocks reported clean — bug A4)

No pass run while the worker is unreachable (would mean B1 isn't active)

## 6. Not in scope — blocked on SME sign-off

These are intentionally not deployed with this batch:

| Item | What's needed |
| --- | --- |
| A6 — Restricted governance state | SME must choose: (a) wire it into A8/A2 as a real boundary-hold mode, or (b) stop emitting it on benign input. ~0.5–1 day after the decision |
| A3 — block-response copy | Mechanism is implemented; the wording in apps/api/src/pipeline/fallbacks.ts is engineering-authored and needs clinical/SME sign-off before beta |
| A8 — per-stage latency budgets | Placeholders in apps/api/src/scripts/latency-test.ts need SME-confirmed ms values |

## 7. Known non-issues (so nobody chases ghosts)

6 api tests ("returns 401 for invalid token") fail only when the entire api suite runs in parallel — real Firebase calls vs a 5s timeout. Each passes in isolation. Pre-existing, unrelated to these changes.

Dashboard pass-rate may look lower right after deploy: runs with a broken/unreachable worker stage are now `incomplete` and excluded from scoring (B1 doing its job). If the pass-rate drops, check worker health first.

USE_CANNED_LLM_RESPONSE must not be ambiently set for non-sandbox runs — that demotes them to halt by design.