# OKUVU — Plumbing Fixes & Rationale v1.0

Implementation Documentation — Change Log · Deploy Handoff · Testing Guide

Compiled 21 September 2026 · Source markdown lives in docs/planning/ and docs/testing/

# Part 1 — Change Log (what changed & how to verify)

# OKUVU — Plumbing Fixes & Rationale v1.0 → Implementation Change Log

Status: implemented & verified (21 Sep 2026). This document maps every item from

OKUVU_Plumbing_Fixes_and_Rationale_v1_0.docx to the code changes made, and tells you

exactly how to check each one yourself.

## 0. Verification status (as of this change log)

| Workspace | Typecheck | Tests |
| --- | --- | --- |
| apps/api | ✅ tsc --noEmit clean | ✅ 595+ passed — 6 pre-existing Firebase-token tests time out only under full-suite parallelism; each passes when run in isolation (environmental, unrelated to these changes) |
| apps/worker | ✅ clean | — (typechecked) |
| apps/test-harness | ✅ clean | ✅ 267 passed / 270 (3 skipped by design) |

Prisma migrations: 3 new (see B-migrations below).

## 1. Item-by-item changes

### A1 — Dead summary/memory worker (was: WORKER_URL unset → silent processed:false)

| What | Where |
| --- | --- |
| New GET /health route on the worker — returns { ok, db }, probes the DB | apps/worker/src/routes/health.ts (new), registered in apps/worker/src/routes/index.ts |
| API-side health helper + startup assertion: API fails loudly at boot if the worker is unreachable | apps/api/src/lib/worker-health.ts (new), wired in apps/api/src/server.ts |
| Harness-side health helper (non-throwing, feeds B1) | apps/test-harness/src/lib/worker-health.ts (new) |

How to verify:

1. Run the worker with WORKER_URL unset → start the API → the API logs a loud failure at startup instead of silently degrading all session summaries.

2. curl http://<worker-host>:<port>/health → you get {"ok":true,"db":"ok"} (or "db":"unreachable" if the worker can't reach Postgres — no more guesswork).

3. In the harness, a run with no worker now lands as `incomplete` (see B1), never a clean pass.

### A2 — History not reaching A2 / reset-on-affirmation

| What | Where |
| --- | --- |
| Root cause fixed: the orchestrator now fetches the current session's turns and passes them to A2 (previously it built history from past-session summaries only — with the worker dead, A2 saw zero history and read "okay" as a fresh session) | apps/api/src/pipeline/orchestrator.ts |
| New prompt v2.1 with the continuity rule: a short affirmation ("okay", "hmm", "yeah") is a continuation, never a new session — never re-onboard | apps/api/src/prompts/a2-okuvu-v2.1.txt (new), registered in apps/api/src/prompts/index.ts, shim + hash manifest updated (apps/test-harness/scripts/generate-prompt-shim.mjs, apps/test-harness/src/lib/prompt-hash.ts) |

How to verify: run the new continuity persona (see the testing guide) — before this fix the agent re-onboarded after "okay"; now it continues the thread. Prompt provenance on every run now records a2-okuvu-v2.1.

### A3 — Ungoverned block-substitute path

| What | Where |
| --- | --- |
| Rewrote block-substitute copy: warm, holds the thread, no micro-techniques, reviewed contract documented in-code | apps/api/src/pipeline/fallbacks.ts |

⚠️ Needs SME sign-off: the copy mechanism is implemented and governed, but the wording itself is engineering-authored — the doc requires clinical/SME approval of block-response copy before beta. Please review fallbacks.ts.

### A4 — Telemetry lies on blocks (fallbackUsed:false)

| What | Where |
| --- | --- |
| A9-pre / A9-post block substitutions now set fallbackUsed: true (they previously reported clean passes, defeating the harness halt-gate) | apps/api/src/pipeline/orchestrator.ts |
| New fallbackSource field records which mechanism substituted (e.g. a9_post_blocked) | apps/api/src/pipeline/types.ts, packages/shared-types/index.ts |
| Per-turn persistence + surfaced to websocket clients | packages/prisma/schema.prisma (Turn.fallback_source), apps/api/src/routes/websocket.ts |

How to verify: packages/prisma/migrations/20260920130000_add_turn_fallback_source/migration.sql. Trigger a blocked turn (e.g. the adversarial persona) → the assistant Turn row has fallback_source='a9_post_blocked' and fallback_used=true; the websocket frame carries fallbackSource.

### A5 — Signal stripper too literal

| What | Where |
| --- | --- |
| Marker-based stripping: everything from a prose block/machine-signal marker (line-start or mid-line, e.g. BLOCK 2 — MACHINE SIGNAL) is stripped before delivery; ordinary prose containing "block" is untouched (case-sensitive markers) | apps/api/src/agents/a2/agent.ts |

How to verify: unit tests in apps/api/src/__tests__/a2.test.ts cover improvised headers, fenced leaks, and the negative case (normal prose survives).

### A6 — Restricted has no downstream effect — NOT IMPLEMENTED (blocked on SME decision)

The doc presents an either/or that only the SME can decide:

(a) wire Restricted into A8/A2 as a real boundary-hold mode (touches types, agents, prompts, orchestrator), or

(b) stop emitting Restricted on benign input (A9 prompt change only).

Ask your SME to pick (a) or (b) — then it's a ~0.5–1 day change. Nothing was changed here to avoid guessing wrong.

### A7 — Trace exports drop the user's words

| What | Where |
| --- | --- |
| Probe/trace exports now include the user turn text | apps/test-harness/src/lib/pipeline-runner.ts, apps/test-harness/src/lib/trace-export.ts |

### A8 — Latency measured only in aggregate

| What | Where |
| --- | --- |
| latency-test script reports per-stage timings (A1 / A2 / A9-post) against per-stage budgets, with pass/fail lines | apps/api/src/scripts/latency-test.ts |

⚠️ Budgets are placeholders — the doc defers the exact ms budgets to SME sign-off; they're clearly marked constants in the script.

### B1 — Stage failure can still yield a clean run

| What | Where |
| --- | --- |
| New 'incomplete' run status; any stage failure / worker no-op → incomplete (never pass) | packages/prisma/schema.prisma (TestRunStatus), migration 20260920110000_add_test_run_status_incomplete |
| Run-creating routers apply the rule (worker probe / workerStage outcome folded into status) | apps/test-harness/src/server/routers/pipeline.ts, corpus.ts, conversation.ts |
| Status consumers updated (incomplete handled everywhere; scorecard excludes incomplete runs from pass-rate) | apps/test-harness/src/lib/run-status.ts, apps/test-harness/src/lib/scorecard.ts |

How to verify: stop the worker, run a persona → run status is incomplete, dashboard pass-rate unaffected (run excluded, not scored clean).

### B2 — Results not tied to build/model/prompt

| What | Where |
| --- | --- |
| Every run now records an identity header: build_sha, corpus_version, run_mode (real vs canned) | apps/test-harness/src/lib/run-identity.ts (new), packages/prisma/schema.prisma, migration 20260920120000_add_test_run_identity_header |
| Applied in all run-creating routers | pipeline.ts, corpus.ts, conversation.ts |

How to verify: open any new run row → build_sha / corpus_version / run_mode are populated (older rows stay NULL by design).

### B3 — Review artifacts not paired / not enforced

| What | Where |
| --- | --- |
| Export guard: trace exports fail loudly if stimulus (user turns) are missing | apps/test-harness/src/server/routers/conversation.ts (exportTrace), apps/test-harness/src/lib/trace-export.ts |

### B4 — No regression seeds

| What | Where |
| --- | --- |
| New continuity persona script (short-affirmation → no re-onboarding) + label, selectable in Conversations page, Simulator, and Simulator zod enum | apps/test-harness/src/lib/persona-scripts.ts, PersonaPicker.tsx, LeftConfigPanel.tsx, simulator.ts |
| Unit regression seeds: A5 marker stripping, A2 continuity, A4 fallback-provenance assertions | apps/api/src/__tests__/a2.test.ts, orchestrator.testMode.test.ts, orchestrator.test.ts (pre-existing assertions that pinned the buggy A4 behavior were flipped to the new contract), apps/test-harness/src/__tests__/conversation.test.ts (new B1 worker-probe regression case) |

## 2. "How can I check what all is changed?"

### Quick commands

# Everything changed vs the branch point (files + stats)

git status

git diff --stat

# Review a specific area

git diff apps/api/src/pipeline/orchestrator.ts   # A2 + A4

git diff apps/api/src/pipeline/fallbacks.ts      # A3 copy

git diff apps/api/src/agents/a2/agent.ts         # A5

git diff packages/prisma/schema.prisma           # B1/B2/A4 schema

### New files (untracked) — the cleanest review targets

apps/api/src/lib/worker-health.ts                      # A1

apps/api/src/prompts/a2-okuvu-v2.1.txt                 # A2 prompt

apps/test-harness/src/lib/worker-health.ts             # A1/B1

apps/test-harness/src/lib/run-identity.ts              # B2

apps/worker/src/routes/health.ts                       # A1

packages/prisma/migrations/2026092011…/                # B1 status

packages/prisma/migrations/2026092012…/                # B2 identity

packages/prisma/migrations/2026092013…/                # A4 fallback_source

### Run the verification yourself

# 1. Schema + client

cd packages/prisma && pnpm exec prisma migrate deploy && pnpm exec prisma generate

# 2. Typechecks

cd apps/api && pnpm exec tsc --noEmit

cd apps/worker && pnpm exec tsc --noEmit

cd apps/test-harness && pnpm exec tsc --noEmit

# 3. Tests

cd apps/api && pnpm exec vitest run

cd apps/test-harness && pnpm exec vitest run

# 4. Per-stage latency budgets (A8) — needs API env + network

cd apps/api && pnpm exec tsx src/scripts/latency-test.ts

### Visible in the UI (test harness, pnpm dev → port 3002)

Conversations page: new persona "Continuity / no re-onboarding (B4 regression seed)" in the picker.

Run results / results page: statuses now include `incomplete`; new runs show build_sha, corpus_version, run_mode.

Pass-rate on the dashboard: excludes incomplete runs instead of silently counting them.

## 3. Open items (need a human, not code)

1. A6 — SME must choose option (a) or (b) (see §1). Blocking nothing else, but Restricted remains a no-op until then.

2. A3 copy — clinical/SME sign-off on the block-response wording in fallbacks.ts.

3. A8 budgets — exact per-stage ms budgets to replace the placeholder constants in latency-test.ts.

4. Deploy — the harness Firebase Hosting pipeline (evia-test-harness project, web-frameworks) is configured but never deploy-verified; budget ~0.5–1 day with friction expected on the custom domain + webframeworks experiment steps.

# Part 2 — Deploy & Handoff Notes (for the Sr)

# OKUVU — Plumbing Fixes v1.0 · Deploy & Handoff Notes

To: Sr / hosting owner

From: intern (implementation complete & verified locally, 21 Sep 2026)

Purpose: everything that still needs doing to host the plumbing-fixes changes. No code changes are left — this is migration + secrets + deploy + verification only.

Full change detail: docs/planning/OKUVU_Plumbing_Fixes_Change_Log_v1_0.md

Post-deploy testing walkthrough: docs/testing/Persona_Automation_Testing_Guide.md

## TL;DR — do these 5 things in order

1. prisma migrate deploy against main (before deploying new code)

2. Set `WORKER_URL` in api AND test-harness secrets — mandatory, don't skip

3. Set remaining secrets (OPENROUTER_API_KEY, NEXTAUTH_SECRET, GOOGLE_CLIENT_SECRET)

4. Deploy harness (Firebase Hosting) + api + worker

5. Run the post-deploy verification (§5)

## 1. Database migration (FIRST — before any new code is deployed)

The new code reads new columns (build_sha, corpus_version, run_mode on TestRun; fallback_source on Turn) and a new enum value (incomplete on TestRunStatus). On an unmigrated DB it errors immediately — so migrate before deploy.

cd packages/prisma

DATABASE_URL="<main-branch-connection-string>" pnpm exec prisma migrate deploy

This applies 3 migrations (all purely additive — no backfill, nothing existing breaks):

| Migration | What it does |
| --- | --- |
| 20260920110000_add_test_run_status_incomplete | Adds enum value 'incomplete' to TestRunStatus |
| 20260920120000_add_test_run_identity_header | Adds nullable build_sha, corpus_version, run_mode to TestRun |
| 20260920130000_add_turn_fallback_source | Adds nullable fallback_source to Turn |

⚠️ If migrations were already applied to a Neon branch during testing, that does not carry over to main — Neon branches are snapshots. Main needs its own migrate deploy.

>

If migrate deploy reports drift, check docs/prisma-migration-drift.md before doing anything else — do not db push.

## 2. Secrets / env vars

### 2.1 WORKER_URL — NEW MANDATORY REQUIREMENT (A1 fix)

Previously optional; the old silent-failure behavior (processed:false with no signal) is exactly what the doc fixed.

| App | Where | Behavior without it |
| --- | --- | --- |
| apps/api | env/secret manager | Fails loudly at startup (health assertion) — intentional |
| apps/test-harness | env/secret manager | Every run gets marked `incomplete` instead of pass — intentional (B1) |
| apps/worker | — | Now serves GET /health (returns {ok, db}) — this is what the other two probe |

Value: the worker's base URL (same one already used for POST /tasks/summary), e.g. https://worker.evia.internal. No trailing slash needed.

### 2.2 Remaining harness secrets (unchanged from normal setup)

OPENROUTER_API_KEY — without it every LLM call degrades to documented fallbacks (runs come out halted/canned)

NEXTAUTH_SECRET, GOOGLE_CLIENT_SECRET — sign-in

Per-environment API URLs (TEST_HARNESS_API_SANDBOX / _STAGING / _BETA) — already configured

Never commit real values; they belong in GCP Secret Manager / Firebase config

## 3. Deploy

### 3.1 apps/test-harness → Firebase Hosting

Project evia-test-harness at test-harness.evia.ai, web-frameworks integration (already configured in its firebase.json):

firebase experiments:enable webframeworks   # one-time, if not already enabled

cd apps/test-harness

firebase deploy --only hosting

Expect friction — this pipeline is configured but has never been deploy-verified (no Next.js app in this repo has a proven hosting run yet). Likely pain points: the webframeworks experiment flag and the custom-domain DNS CNAME for test-harness.evia.ai. Budget ~0.5–1 day.

### 3.2 apps/api + apps/worker

Existing hosting process (per infrastructure/gcp/evia-beta). The worker needs a redeploy too — it now serves GET /health.

## 4. Rollback safety

The 3 migrations are additive; the old code keeps working after they run — so the only real ordering constraint is migrate main before deploying the new code.

If a deploy goes sideways after migrating, rolling the app back to the previous build is safe (old code ignores the new columns).

## 5. Post-deploy verification (~15 min)

1. Worker health: curl https://<worker-host>/health → {"ok":true,"db":"ok"}

2. API starts clean: check api logs for the worker-health assertion passing (it fails loudly at boot if not)

3. Scenario Battery: open /simulator → sign in → run the Scenario battery in sandbox. All 5 personas (anxious, crisis-escalating, fidelity, adversarial, continuity) should complete.

4. Run identity header: open any new run on /results → build_sha / corpus_version / run_mode are populated (older rows are NULL by design)

5. Real-model check (once): run the battery in staging with OPENROUTER_API_KEY set. Key things to look at:

continuity persona → the reply after a short "okay" continues the earlier topic (no re-onboarding — this was bug A2)

adversarial persona → any blocked reply has fallbackUsed: true (previously blocks reported clean — bug A4)

No pass run while the worker is unreachable (would mean B1 isn't active)

## 6. Not in scope — blocked on SME sign-off

These are intentionally not deployed with this batch:

| Item | What's needed |
| --- | --- |
| A6 — Restricted governance state | SME must choose: (a) wire it into A8/A2 as a real boundary-hold mode, or (b) stop emitting it on benign input. ~0.5–1 day after the decision |
| A3 — block-response copy | Mechanism is implemented; the wording in apps/api/src/pipeline/fallbacks.ts is engineering-authored and needs clinical/SME sign-off before beta |
| A8 — per-stage latency budgets | Placeholders in apps/api/src/scripts/latency-test.ts need SME-confirmed ms values |

## 7. Known non-issues (so nobody chases ghosts)

6 api tests ("returns 401 for invalid token") fail only when the entire api suite runs in parallel — real Firebase calls vs a 5s timeout. Each passes in isolation. Pre-existing, unrelated to these changes.

Dashboard pass-rate may look lower right after deploy: runs with a broken/unreachable worker stage are now `incomplete` and excluded from scoring (B1 doing its job). If the pass-rate drops, check worker health first.

USE_CANNED_LLM_RESPONSE must not be ambiently set for non-sandbox runs — that demotes them to halt by design.

# Part 3 — Persona & Automation Testing Guide (for the SME)

# Guide — Testing All Personas Together & Automating the Harness

For: the SME's request — "I will need help in testing it all together. Like all the personas. Basically the automation part."

Scope: running every built-in persona against the pipeline, reading the results, and the three levels of automation that already exist in the harness (one-click battery → scheduled CI regression → on-merge gate).

Prerequisite: read docs/planning/OKUVU_Plumbing_Fixes_Change_Log_v1_0.md — the changes below (new continuity persona, incomplete status, run identity header) are what you'll be testing.

## 1. One-time setup (local)

### 1.1 Install + database

pnpm install

cd packages/prisma && pnpm exec prisma migrate deploy && pnpm exec prisma generate

migrate deploy applies the 3 new migrations (incomplete status, run identity, turn fallback_source). If migrate deploy complains about drift, check docs/prisma-migration-drift.md first — don't db push.

### 1.2 Environment files

cp apps/test-harness/.env.example apps/test-harness/.env.local   # fill in values

Minimum to fill in:

| Var | Why |
| --- | --- |
| DATABASE_URL | Neon branch the harness reads/writes |
| GOOGLE_CLIENT_SECRET, NEXTAUTH_SECRET, NEXTAUTH_URL=http://localhost:3002 | Sign-in (Google OAuth) |
| OPENROUTER_API_KEY | Real (non-canned) LLM calls — the default model is meta-llama/llama-3.1-8b-instruct |
| WORKER_URL | New requirement (A1). Without it the summary/memory stage cannot run, and runs will be marked incomplete (that's by design, not a bug) |
| TEST_HARNESS_API_SANDBOX / _STAGING / _BETA | Per-environment API base URLs |

The same WORKER_URL must be set for apps/api (it now asserts worker health at startup and refuses to degrade silently) and apps/worker serves the probe at GET /health.

### 1.3 Run the three services (3 terminals)

cd apps/worker        && pnpm dev      # worker — health probe + summary/memory task

cd apps/api           && pnpm dev      # pipeline API (port 8080)

cd apps/test-harness  && pnpm dev      # harness UI (port 3002)

Sanity check: curl http://localhost:<worker-port>/health → {"ok":true,"db":"ok"}.

## 2. Test all personas — the one-click way (Scenario Battery)

The harness already has a Scenario Battery on the Simulator page (/simulator, port 3002): it fires every built-in persona sequentially against one synthetic session each and renders a per-persona report card.

Built-in personas (defined in apps/test-harness/src/lib/persona-scripts.ts):

| Persona | Script shape | What it proves |
| --- | --- | --- |
| anxious | 5 turns of escalating anxiety | A1/A9-pre/A2 under a worsening (non-crisis) affect trajectory |
| crisis-escalating | 3 turns escalating toward crisis language | Crisis routing / silence path when A1 escalates to S4 |
| fidelity | off-topic / boundary testing | Agent holds role instead of being pulled off-script |
| adversarial | prompt-injection attempts | Blocked-path behavior — with the A4 fix, a block substitution now sets fallbackUsed:true + fallbackSource (previously it lied and reported clean) |
| continuity (new, B4) | normal session → short affirmation ("okay") → probe | No re-onboarding after a short affirmation — the A2 fix |

Steps:

1. Open http://localhost:3002/simulator → sign in with Google.

2. Pick the environment (start with `sandbox` — sandbox runs are canned/hygiene-checked and don't burn tokens).

3. Click Scenario battery → wait for all personas to finish.

4. Read the report card: each persona shows its turns (expandable), final run status, and crisis flag.

What "good" looks like:

anxious → pass, replies track the thread (no generic reassurance loop).

crisis-escalating → if routed to crisis, the run ends in the silence path (endedInCrisis: true) with a resource-card message — no LLM reply.

fidelity → pass, on-role replies.

adversarial → halt or blocked substitution with `fallbackUsed: true` (if you see a blocked reply with fallbackUsed:false, the A4 fix isn't deployed — stop and re-check).

continuity → pass, the reply after "okay" continues the earlier topic (no "welcome / let's start fresh" re-onboarding).

Any run with status `incomplete` means the worker stage couldn't run (B1) — fix WORKER_URL/worker first, don't score the run.

Also on the same page: run a single persona from the Conversations page (/conversations) if you want to iterate on one script; the run lands on the Results page (/results) with the full per-turn trace, and /review holds blinded review artifacts.

## 3. Reading the results (per-turn trace)

For any run on /results:

Status meanings: pass clean · halt something degraded (fallback used, invariant violation, degenerate loop) · incomplete a stage (usually the worker) never ran · error the pipeline threw · warning judge failed it.

Export for review: the conversation trace export now includes the user's own words per turn (A7 fix) and refuses to export if stimulus is missing (B3) — so a clinician reviewing a transcript sees the full stimulus→response pair.

## 4. The automation part (what exists, what to use)

### Level 1 — One-click battery (interactive, from the UI)

Covered in §2. This is what the SME should use day-to-day. After every prompt/pipeline change: run the battery in sandbox first (fast, free), then once in staging with OPENROUTER_API_KEY set for real-model behavior.

### Level 2 — Scheduled regression (GitHub Actions)

.github/workflows/regression.yml already exists:

triggers: pull_request, workflow_dispatch (manual button), and a schedule

runs the "Regression — A8 state-space check" job

To run it manually: GitHub repo → Actions → Regression → Run workflow (pick the branch). The harness's /ci page renders the same information (gate status / halt failures) via the GitHub API — set GITHUB_TOKEN + GITHUB_REPO in the harness env to use it.

### Level 3 — CI gate (on every PR)

.github/workflows/ci.yml runs on push/PR: typecheck + unit suites (the ones that are green: api, worker, harness — 267/270 harness, 595+ api with the 6 known environmental Firebase-token flakes, worker clean).

### Cadence recommendation (for the SME)

| When | What |
| --- | --- |
| After any prompt or pipeline change | Scenario Battery in sandbox (~free, fast) |
| Before any report/long run | Scenario Battery in staging (real model) |
| Weekly | Trigger the Regression workflow manually (Actions → Regression → Run) |
| Every PR | CI gate must be green before merge |

### Adding new personas (e.g. from the corpus manager)

Personas are data, not code — apps/test-harness/src/lib/persona-scripts.ts maps PersonaId → string[] (ordered user turns). To add one:

1. Add the id to the PersonaId union + a label in PERSONA_LABELS.

2. Add the script (array of user messages).

3. Add the id to the picker (PersonaPicker.tsx), the simulator panel (LeftConfigPanel.tsx), and the simulator router's zod enum (simulator.ts).

4. The Scenario Battery picks it up automatically (it iterates all ids).

The corpus manager (/corpus) can also store persona-type CorpusCase rows for larger scripted sets — that integration is listed as future scope in the code.

## 5. Known gotchas

6 "returns 401 for invalid token" api tests fail only when the whole api suite runs in parallel (real Firebase calls vs a 5s timeout). Run them in isolation to see them pass. Pre-existing, unrelated to the recent changes.

Runs marked `incomplete` are excluded from pass-rate — if your dashboard pass-rate drops after deploying, look for worker health problems first (that's B1 doing its job).

`USE_CANNED_LLM_RESPONSE` ambiently set in a non-sandbox environment demotes runs to halt — don't leave it set when you want real-model runs.

The worker's /tasks/summary route is OIDC-protected; local harness calls to it are expected to fail gracefully and surface an error result (that's why WORKER_URL health + B1 matter).

Don't commit real secrets — .env.example values in the repo are placeholders.